| Approved | By | Parameter | Info on Page | Limits | Value |
| --- | --- | --- | --- | --- | --- |
|  | HPS/ Steve Green | ADV2 & 3 Performance Assessment (change in tank pressure & propellant consumption, observed vs predicted) |  |  |  |
|  | FDG | ADV2& 3 Performance Assessment (% hot/cold) based on OD |  |  | -0.35% +2.34% |
|  | FDG | Current OD Uncertainty |  | Within ground station FOV for post spin-up passes | Yes |
|  | FDG | Target Orbit Period Uncertainty (Napoleon plot) |  | No >4h eclipses | Longest eclipse 3.14h in 2017 |
|  | FDG | Orbit Period |  |  | ~9.015 |
|  | FDG | Helionose Progression |  | Clockwise | Yes |
|  | FDG | Apogee Radius |  | Always <= 55Re geoc. | <= 50Re |
|  | FDG | Perigee Radius |  | Always >= 3Re geoc. | 7-16 Re |
|  | FDG | Quicklook Communications Analysis - only if there is a major difference in perigee profiles | N/A | Miss 3dB link margin for >1 perigee in a row for 10 years | N/A |
|  | FDG | Apogee & Perigee Times |  | N/A |  |
|  | FDG | Crossing Times |  | N/A |  |
|  | FDG | Viewperiods Report |  | Contacts Still Valid |  |
|  | FDG | Star Tracker Outage Report |  |  |  |
|  | MOC | SAP |  | Contacts Still Valid |  |
|  | MOC | USN Coverage for Spin Down |  | N/A |  |
|  | MOC | USN Coverage for Repoint |  | Available at time of MAC |  |
|  | MOM | Time of Spin Down |  | In viable viewperiod | 6/20 1415 |
|  | FDG | Duration of Spin Down |  | N/A | Set Thrust Time 839 Enabled Time 779 |
|  | ISOC | Repoint Target Vector |  | Sun pointing 2.5 days prior to 6/21 perigee | >+0.0542216, +0.918386, +0.391954 |
|  | MOM | Time of Repoint |  | In viable viewperiod, no star tracker outage | 6/20 1815 |
|  | FDG | Duration of Repoint |  | N/A | Set Thrust Time 2040s Enabled time 1980s |
|  | MOC | Spin Down ATS |  | N/A |  |
|  | MOC | Repoint ATS |  |  |  |
|  | MOC | Battery Cell Balancing ATS |  |  |  |
|  | SYS, ACS, MOC, MOM, PM, ISOC, FDG | Approved Spin Down ATS |  | N/A |  |
|  | SYS, MOC, MOM, PM, ISOC, FDG | Approved Repoint ATS |  | N/A |  |
|  |  | Approved Battery Cell Balance ATS |  | N/A |  |
|  | SYS | ACS TLM (from contact before MAC) |  | GREEN |  |
|  | SYS | HPS TLM (from contact before MAC) |  | GREEN |  |
|  | SYS | EPS TLM (from contact before MAC) |  | GREEN |  |
|  | SYS | SCB TLM (from contact before MAC) |  | GREEN |  |

S/C State as of pass prior to MAC:

Sun Angle Range _17-35__ (28 by STK)   Expected Sun Angle _______  tol +/- 1 degree (quaternions) - provide running plot of sun pointing angle

Spin Rate  _ 22.98_			Expected Spin Rate _22____   tol.  +/- 1 rpm

ADV3 Maneuver Success Criteria :

Correct Polarity				___Y____

Maneuver Completed at Specified Time	___Y____    Maneuver duration: 600.0 sec

End of burn pressure within limits		___Y____

Cat bed heaters 5N & 22N on & off	___Y____

Nutation damping pulses  		___N____

Spin down pulses	  		___Y____   131 Spin down pulses

SCB State __Housekeeping____

CEU Mode __Off____

FC Mode  __Mission____

ACE Mode __High Rate____

EPS Mode __Normal____

Star Tracker __Off____

ACS Low Rate Sensor _Accel_____

Fuel used Table : Grey boxes do not have meaningful values - leave blank * Minimal accuracy

| Immediately before/after maneuver | Tank 1 Pres (SYS) psi | Tank 1 Temp (SYS) °C | Tank 2 Pressure (SYS) psi | Tank 2 Temp (SYS) °C | Delta-V (FDG) m/s | Fuel Use (SYS, FDG, MT) kg | Fuel Remaining (SYS, FDG, MT) kg |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Est | Obs | Est | Obs | Est | Obs | Est | Obs | Est | Recon | OD | Recon | OD* | Est | Obs |
| Pre-Repointing |  | 173.43 |  | 18.82 |  | 173.14 |  | 20.05 |  |  |  |  |  |  | 16.41 |
| Post-Repointing | 173.43 | 172..85 | 18.82 | 18.33 | 173.14 | 172.75 | 20.05 | 19.31 |  |  |  | 0.004 |  | 16.41 | 16.514 |
| Pre-Spin Up | 173.43 | 172..85 | 18.82 | 18.33 | 173.14 | 172.75 | 20.05 | 19.31 |  |  |  |  |  | 16.41 | 16.514 |
| Post-Spin Up MT - top JG - bottom | 171.66 | 172.55 172.7 | 18.82 | 18.9 19.07 | 171.35 | 172.55 172.41 | 20.05 | 20.7 21.29 |  |  |  | 0.197 |  | 16.21 | 16.408 16.27 |
| Pre-ADV1 MT - top JG - bottom | 172.18 172.70 | 171.75 | 18.585 19.07 | 17.93 | 171.88 172.41 | 171.47 | 19.696 21.29 | 18.98 |  |  |  |  |  | 16.403 16.27 | 16.31 |
| Post-ADV1 MT - top JG - bottom | 140.28 | 142.21 142.09 | 18.82 | 18.47 17.95 | 140.28 | 142.21 141.83 | 20.05 | 19.25 18.58 | 97.93 103.1 |  |  | 3.975 4.17 |  | 12.43 12.04 | 12.43 12.30 |
| Pre-ADV2 MT - top JG - bottom | 142.21 142.09 | 142.03 | 18.47 17.95 | 17.40 | 142.21 141.83 | 141.82 | 19.25 18.58 | 18.69 |  |  |  |  |  | 12.43 12.30 | 12.31 |
| Post-ADV2 MT - top JG - bottom | 121.24 | 124.35 124.35 | 18.82 | 17.74 17.70 | 121.24 | 124.15 124.15 | 20.05 | 18.73 18.77 | 94.16 |  |  | 3.67 | 3.25 | 8.37 | 9.18 8.98 |
| Pre-ADV3 MT - top JG - bottom | 121.24 124.35 | 124.27 124.24 | 18.82 17.70 | 19.80 19.49 | 121.24 124.15 | 124.06 124.02 | 20.05 18.77 | 20.19 20.10 |  |  |  |  |  | 8.37 8.98 | 8.971 8.80 |
| Post-ADV3 MT – top JG – bottom | 111.0 | 110.82 110.83 | 18.82 | 19.44 19.37 | 111.0 | 110.63 110.66 | 20.05 | 19.65 19.57 | 67.62 |  |  | 3.166 3.178 |  | 5.85 | 5.805 5.60 |
| Pre-Spin Down | 110.83 |  | 19.37 |  | 110.66 |  | 19.57 |  |  |  |  |  |  | 5.60 |  |
| Post-Spin Down | 110.83 |  | 19.37 |  | 110.66 |  | 19.57 |  |  |  |  | 0.197 |  | 5.40 |  |
| Pre-Repointing | 110.01 |  | 18.82 |  | 110.01 |  | 20.05 |  |  |  |  |  |  | 5.65 |  |
| Post-Repointing | 110.0 |  | 18.82 |  | 110.0 |  | 20.05 |  |  |  |  | 0.006 |  | 5.65 |  |

Table Change History (date, person, change):

6/13, JG		Input pre-ADV1 observed pressure, temperature, fuel remaining (average over 159:19:43:05 – 159:19:59:59)

Input post-ADV1 observed pressure, temperature, fuel remaining (average over 160:05:01:24 – 160:05:59:56)

Input pre-ADV2 estimated pressure, temperature, fuel remaining

6/16, JG		Input pre-ADV2 observed pressure, temperature, fuel remaining (average over 167:18:45:02 – 167:18:59:55)

Input post-ADV2 observed pressure, temperature, fuel remaining (average over 167:19:25:01 – 167:19:39:59)

Input pre-ADV3 estimated pressure, temperature, fuel remaining

6/17, JG		Input pre-ADV3 observed pressure, temperature, fuel remaining (average over 168:10:45:39 – 168:10:59:53)

Input post-ADV3 observed pressure, temperature, fuel remaining (average over 168:15:15:03 – 168:15:29:42)

Input pre-Spin Down estimated pressure, temperature, fuel remaining

Approvals By  :

_____ Dave McComas 		_____ Robert Lockwood		_____ John Carrico

_____ John Scherrer    		_____ Ryan Tyler		_____ Lisa Policastri

_____ Nathan Schwadron  	_____ Bret Hautamaki		_____ Ryan Lebois

_____ Chelle Reno		_____ Jim Bobbett		_____ Marissa Intelisano

_____ Mark Tapley		_____ Jeff Godward

_____ Tim Perry

_____ Sheral Wesley